FloKit.AI

Architecture & Logic Design & Phased Build Plan

Internal Design Document

June 1, 2026

# Section 1: Architecture & Logic Design

## 1. Platform Mental Model

FloKit.AI is an agentic DTC (Direct-to-Consumer) infrastructure platform for consumer subscription apps. The central insight: every traditionally manual step in the funnel can be run by an autonomous agent that observes real signals and acts continuously.

Three rails share one data bus, orchestrated by agents:

- Acquisition rail — get users from channels into the app

- Monetization rail — convert users to paying subscribers

- Lifecycle rail — retain, re-engage, and upsell

## 2. Core Data Model

Key entities and their relationships:

- App: belongs to Team; has many Campaigns, Paywalls, Offers, Events, Users

- User: device_id, email, attributed_channel, state (anonymous/trial/subscribed/churned/winback), segment_ids

- Offer: type (trial/annual/monthly/winback/upsell), price_point, currency, creative_ref, conditions

- Campaign: channel, creative_set, target_audience_spec, budget, bidding_model

- Paywall: layout_config, active_offers, experiment config, personalization_rules

- Subscription: user → product → price, status (trialing/active/past_due/canceled), MoR_provider, lifecycle_events

## 3. Feature-by-Feature Design

### 3.1 AI Offer Agent

Autonomously selects which offer (price, creative, timing, channel) to show a given user in real time.

Logic flow:

- Trigger fires (user hits paywall, enters chatbot, or email event fires)

- Signal collection: user segment, session context, attribution source, historical offer performance, current A/B test arms

- Feature vector feeds Offer Scoring Model — outputs ranked (offer, creative, channel) tuples with confidence scores

- Dispatch: high confidence → auto-dispatch; low confidence → escalate to experiment arm; log for retraining

- Outcome tracking: conversion → reward signal; dismiss → negative signal; batch retraining daily

Key design decisions:

- Contextual bandit algorithm — simpler to reason about, faster to converge in subscription contexts

- Guardrails: min/max price boundaries, legal compliance per region, A/B experiment allocation caps

- Humans set the offer catalog and guardrails; the agent picks from that space

### 3.2 Subscription Offer Builder

Auto-generates trial, annual, and win-back pricing structures, ready for experimentation.

Logic:

- Input: app category, competitor pricing, historical conversion rates, MoR capabilities

- LLM + vertical heuristics → 3–5 offer candidates (trial_days, price, discount_pct, copy)

- Each candidate auto-assigned to an experiment arm with recommended traffic split

- Approved offers pushed to Stripe/RevenueCat/Paddle via API

### 3.3 Web-to-App Flow

Rebuilds the landing page → App Store → first session handoff as a first-class instrumented flow.

Flow:

- Paid ad / organic search

- Personalized landing page (variant selected by channel, creative, user segment)

- Checkout split: Path A (web checkout, deeplink carries auth into app) or Path B (App Store, SKAdNetwork + deferred deeplink)

- First session: deeplink resolves, attribution joined (web_session_id → install → first_open), events fired

- Leak detection: alert if drop-off > threshold; agent auto-rotates landing page variant

Attribution model: first-touch (channel credit), last-touch (landing page variant credit), multi-touch (planned).

### 3.4 Acquisition & Creative System

Channels supported: AppLovin, Meta/Instagram, Facebook, AI surfaces, ASO, organic web.

Creative generation pipeline:

- App catalog ingestion: App Store screenshots, metadata, brand kit

- LLM generates copy variants (hooks, CTAs, body); image/video model generates visual assets

- Creative composition: overlay copy on visuals, export per channel spec (static, video, carousel)

- Campaign builder: audience spec + creatives + budget → channel API

- Iteration loop: daily performance pull; underperformers paused; new variants generated; agent proposes budget reallocation

Revenue-share UA financing: developer gets upfront UA spend from FloKit; FloKit recoups from revenue share; risk model uses D3/D7/D30 LTV prediction to approve financing.

### 3.5 AI Commerce & Agent Commerce Routes

Enables purchases anywhere: in-app paywalls, chatbots, LLM interfaces, landing pages, email.

Offer surface registry:

- In-app paywall (native SDK)

- Web landing page (JS snippet)

- Chatbot (webhook / MCP integration)

- Email (offer card + one-click link)

- LLM surface (MCP tool returning offer payload)

One-tap checkout: user identity resolved → payment method (saved card, Apple Pay, Google Pay) → MoR charges → entitlement provisioned → deeplink into app.

MCP integration: FloKit exposes get_offer(user_context) as an MCP tool; LLM calls it during conversation, renders offer inline; user clicks → one-tap checkout webhook.

### 3.6 Monetization Console

Central operator view. Shows what agents are doing, lets humans inspect and override.

Components:

- Agent activity feed: recent decisions, alerts, recommendations

- Live signal dashboard: sessions → paywalls shown → conversions (real-time); revenue by channel/variant/segment; funnel waterfall

- Offer management: catalog editor, experiment status, guardrail editor

- Creative library: all generated assets with performance overlay

- Human override: pause agent category, force specific offer to 100% traffic, full audit log

### 3.7 Lifecycle Engine

Post-conversion retention via email, in-app messaging, and re-engagement.

User state machine:

- trial_started → Day 3 engagement check → Day 6 conversion nudge → Day 7 trial end

- subscribed → renewal approaching → renewal failed → dunning (D1, D3, D7) → low usage re-engagement

- churned → Day 7 win-back offer → Day 30 final win-back → Day 60 archive

Email system: LLM personalizes subject + body per segment, send-time optimization, CAN-SPAM and GDPR compliance.

## 4. System Integration Architecture

External inputs → FloKit.AI core → External outputs:

- Ad channels → Acquisition Engine → Channel APIs

- App Store metadata → Creative System → Creative assets

- MoR providers ↔ Monetization Engine → Subscription records

- App SDK events → Event Bus → Analytics

- LLM platforms ↔ AI Commerce Layer → Offer payloads

- CRM/Email ↔ Lifecycle Engine → Email sends

The Event Bus is the platform spine: every user action across web, app, and third-party surfaces emits a normalized event that feeds all agents simultaneously.

## 5. Agent Orchestration Layer

A meta-agent coordinates across all functional agents to avoid conflicts.

Meta-agent responsibilities:

- Arbitration: which agent wins when multiple want to act on the same user

- Budget allocation: rebalance UA spend vs. expected LTV

- Experiment governance: ensure valid holdout groups

- Alert escalation: surface anomalies to Monetization Console

## 6. Compliance & Trust Layer

- Data residency: events tagged with user region, routed to appropriate storage

- Consent signals: propagated to all agents — no targeting of opted-out users

- COPPA: age gate on onboarding; under-13 users excluded from personalization

- Audit trail: every agent action logged immutably with actor, timestamp, rationale

- SOC 2: access controls, encryption at rest/transit, incident response playbook

## 7. Key Design Tensions

| Tension | Trade-off |
| --- | --- |
| Agent autonomy vs. developer control | Agents act within guardrails; console lets humans narrow or expand the action space |
| Real-time personalization vs. experiment validity | Bandit arms must respect holdout groups; no personalization leaks into control |
| Web checkout vs. App Store | App Store takes 30%; web checkout requires user to trust new payment surface |
| Offer fatigue | Frequency caps per user — agent tracks offers shown in rolling window |
| MoR provider lock-in | Abstraction layer over providers; switching cost should be config, not code |

# Section 2: Phased Build Plan

## Overview

Phases are sequential. Tracks within a phase are parallel. Tasks within a track are sequential unless marked [parallel].

Critical Path:

Event Pipeline (P0-D) → Subscription State Machine (P1-A) → Lifecycle State Machine (P2-C) → Segment Engine (P2-D) → Training Data Pipeline (P3-A) → Offer Scoring Agent (P3-A) → Meta-Agent Arbitration (P3-B)

Phase Summary:

| Phase | Name | Duration | Tracks | Key Unlock |
| --- | --- | --- | --- | --- |
| 0 | Foundation | 3–4 weeks | 6 | Event pipeline + data models live |
| 1 | Core Services | 5–6 weeks | 6 | MoR, paywall, web funnel, console skeleton |
| 2 | Integration & Intelligence | 5–6 weeks | 6 | Channels connected, lifecycle running, data flowing |
| 3 | AI Agent Layer | 5–7 weeks | 5 | Agents operating autonomously within guardrails |
| 4 | Advanced Commerce & Growth | 4–5 weeks | 4 | Financing, ASO, churn prediction, AI surfaces |
| TOTAL | — | 22–28 weeks | 27 | Full platform |

## Phase 0 — Foundation (3–4 weeks)

All tracks run in parallel. Nothing in Phase 1 can start until Phase 0 checkpoints are met.

### Track P0-A: Infrastructure & Environments

| Task | Description | Deliverable |
| --- | --- | --- |
| P0-A1 | Cloud provider (AWS/GCP), VPC, networking, IAM baseline | Live dev/staging/prod environments |
| P0-A2 | CI/CD pipeline: lint, test, build, deploy per service | Every repo auto-deploys on merge |
| P0-A3 | Secrets management (Vault or cloud-native), env separation | No secrets in code; rotation policy |
| P0-A4 | Observability stack: structured logging, metrics, distributed tracing | Dashboards + alerting baseline live |
| P0-A5 | Database provisioning: Postgres, Redis, ClickHouse/TimescaleDB | All datastores up with backup/restore tested |

### Track P0-B: Core Data Models

| Task | Description | Deliverable |
| --- | --- | --- |
| P0-B1 | Schema design: App, Team, User, Event, Offer, Subscription, Campaign, Paywall, CreativeAsset | ERD document + reviewed schema |
| P0-B2 | Migration framework setup (Flyway, Alembic) | Schema versioning workflow established |
| P0-B3 | Seed data + fixtures for testing | Dev environment bootstraps with realistic test data |
| P0-B4 | Data access layer (repositories/DAOs) — pure CRUD, no business logic | Tested data layer for all entities |

⚠ Checkpoint: Schema must be reviewed and frozen before Phase 1 begins.

### Track P0-C: Auth & Identity

| Task | Description | Deliverable |
| --- | --- | --- |
| P0-C1 | Developer-side auth (team login, API keys): JWT-based | Teams can sign up, log in, generate API keys |
| P0-C2 | RBAC model: Owner / Admin / Developer / Viewer roles per App | Permission checks middleware |
| P0-C3 | Consumer identity resolution: device_id, email, anonymous_id → unified user record | Identity graph service |
| P0-C4 | SDK API key validation: rate-limited, scoped to App | All SDK calls authenticated |

### Track P0-D: Event Ingestion Pipeline (the platform spine)

| Task | Description | Deliverable |
| --- | --- | --- |
| P0-D1 | Event schema: {event_type, user_id, app_id, timestamp, properties, session_id, region} | Schema doc + validation library |
| P0-D2 | Ingest API: POST /events — high-throughput, validates schema, writes to queue | Endpoint handling >10k events/sec |
| P0-D3 | Event queue (Kafka or SQS/SNS): topics per event category | Events durably queued, consumer groups established |
| P0-D4 | Event consumers: fan-out to analytics store, user profile store, real-time state | Events land in all stores within <2s |
| P0-D5 | Event replay capability: reprocess historical events for backfills | Replay pipeline documented and tested |

### Track P0-E: SDK Skeleton

| Task | Description | Deliverable |
| --- | --- | --- |
| P0-E1 | iOS SDK: init, identity, event emission | Swift package, publishable to SPM |
| P0-E2 | Android SDK: init, identity, event emission [parallel with E1] | Kotlin library, publishable to Maven |
| P0-E3 | Web JS snippet: init, identity, event emission [parallel with E1, E2] | CDN-hostable script snippet |
| P0-E4 | SDK integration test harness | Automated tests validating event emission end-to-end |

### Track P0-F: Service Architecture

| Task | Description | Deliverable |
| --- | --- | --- |
| P0-F1 | API gateway: routing, auth middleware, rate limiting, versioning /v1/ | Single entry point for all APIs |
| P0-F2 | Service registry + inter-service communication (REST or gRPC, OpenAPI contracts) | Contract-first API specs |
| P0-F3 | Background job framework (Celery, BullMQ, or Temporal) | Workers run scheduled + triggered jobs reliably |
| P0-F4 | Feature flag system (internal) | Features toggled per App without deploy |

## Phase 1 — Core Services (5–6 weeks)

All 6 tracks run in parallel. Each requires Phase 0 complete.

### Track P1-A: Subscription & MoR Layer

| Task | Description | Deliverable |
| --- | --- | --- |
| P1-A1 | MoR abstraction interface: createSubscription, cancelSubscription, getStatus, issueRefund | Provider-agnostic interface |
| P1-A2 | Stripe integration [parallel with A3, A4] | Stripe webhooks handled |
| P1-A3 | RevenueCat integration [parallel with A2, A4] | RevenueCat synced |
| P1-A4 | Paddle integration [parallel with A2, A3] | Paddle synced |
| P1-A5 | Subscription state machine: trialing → active → past_due → canceled → winback_eligible | State transitions fire events to pipeline |
| P1-A6 | Dunning logic: payment retry schedule D1, D3, D7 post-failure | Automated retry with configurable schedule |
| P1-A7 | Entitlement service: hasAccess(user_id, feature) | Single source of truth for paid access |
| P1-A8 | Webhook normalization: all MoR webhooks → standard subscription.* events | Unified event format from all providers |

### Track P1-B: Offer Catalog Service

| Task | Description | Deliverable |
| --- | --- | --- |
| P1-B1 | Offer data model: type, price_point, currency, trial_days, copy, creative_ref, conditions | Schema migrated and tested |
| P1-B2 | Offer CRUD API: create, update, archive, list per App | REST API with validation |
| P1-B3 | Offer template library: 3–5 pre-built templates per vertical | Templates for fitness, education, productivity, etc. |
| P1-B4 | Offer conditions engine: isEligible(offer, user_context) → bool | Evaluates segment_match, timing_rule, region_rule |
| P1-B5 | Offer versioning: immutable history of offer changes | Offers versioned; experiments reference version IDs |

### Track P1-C: Web-to-App Funnel

| Task | Description | Deliverable |
| --- | --- | --- |
| P1-C1 | Landing page template engine: parameterized pages per App | Unique landing page URLs per campaign |
| P1-C2 | Session tracking: anonymous session ID, UTM capture, scroll/click events | Emits web_visit, cta_click events |
| P1-C3 | Web checkout flow: email → Stripe payment → issue subscription | Users can pay on web before installing |
| P1-C4 | Deferred deeplink service: generate deeplink with session_id; resolves on first-open | App receives web session context |
| P1-C5 | Attribution join: web_session_id → install → first_open → subscription | Attribution record per user |
| P1-C6 | App Store redirect path: UTM-tagged + SKAdNetwork (iOS) + referrer API (Android) | Installs from this path are measurable |
| P1-C7 | Funnel drop-off monitoring: alert on threshold breach | Alerting rules + funnel metrics |

### Track P1-D: Paywall & Experiment Framework

| Task | Description | Deliverable |
| --- | --- | --- |
| P1-D1 | Experiment service: create experiment, assign users to arms deterministically by user_id | getArm(experiment_id, user_id) → arm |
| P1-D2 | Statistical significance calculator: automated winner detection | Configurable confidence level |
| P1-D3 | Paywall config API: getPaywall(user_id, app_id) → {layout, offers, experiment_arm} | Correct paywall per user |
| P1-D4 | iOS SDK paywall module: renders paywall from config, fires paywall_view, offer_tap events | Native paywall UI in iOS SDK |
| P1-D5 | Android SDK paywall module: same as D4 [parallel] | Native paywall UI in Android SDK |
| P1-D6 | Holdout group management: reserve % of traffic as unexposed control | Valid baseline for all experiments |

### Track P1-E: Monetization Console (Frontend)

| Task | Description | Deliverable |
| --- | --- | --- |
| P1-E1 | Design system + component library | Reusable UI for all console screens |
| P1-E2 | Auth screens: login, team setup, invite member, API key management | Developers can log in and set up App |
| P1-E3 | App setup wizard: add App, connect MoR, SDK install instructions | New dev onboarded in <15 min |
| P1-E4 | Offer management screen: list, create, edit, archive, view performance | Full offer CRUD in UI |
| P1-E5 | Experiment dashboard: active experiments, arm traffic, CVR, winner callout | Manage A/B tests without code |
| P1-E6 | Funnel overview screen: install → trial → paid → retained waterfall | Core KPI view |

### Track P1-F: Compliance Layer

| Task | Description | Deliverable |
| --- | --- | --- |
| P1-F1 | Audit log service: every write action appended to immutable log | auditLog.write(action, actor, entity, before, after) |
| P1-F2 | Consent signal propagation: GDPR opt-out respected everywhere | No events emitted for opted-out users |
| P1-F3 | Data residency tagging: events tagged with region, routed to regional storage | Events stored in compliant region |
| P1-F4 | COPPA controls: age gate flag; under-13 excluded from all personalization | Personalization checks flag before acting |
| P1-F5 | Data retention policies: automated purge jobs per region | Scheduled jobs enforce retention windows |

## Phase 2 — Integration & Intelligence (5–6 weeks)

All 6 tracks run in parallel. Requires Phase 1 complete.

### Track P2-A: Channel Integrations

| Task | Description | Deliverable |
| --- | --- | --- |
| P2-A1 | Channel integration interface: createCampaign, updateBudget, pauseCreative, pullMetrics | Provider-agnostic interface |
| P2-A2 | Meta (Facebook/Instagram) integration via Marketing API | Meta campaigns manageable from FloKit |
| P2-A3 | AppLovin integration via Campaigns API [parallel with A2] | AppLovin campaigns manageable |
| P2-A4 | Metrics normalization: {impressions, clicks, installs, cost, revenue} | Unified campaign metrics table |
| P2-A5 | Campaign builder service: audience + creative + budget → call channel API | createCampaign(spec) → campaign_id |
| P2-A6 | Performance pull job: daily metrics from all channels → analytics DB | Campaign performance available in console |

### Track P2-B: Creative Generation Pipeline

| Task | Description | Deliverable |
| --- | --- | --- |
| P2-B1 | App catalog ingestion: parse App Store screenshots, description, metadata | App.catalog populated |
| P2-B2 | Copy generation: LLM → headline variants, CTAs, body copy per audience | N copy variants per brief |
| P2-B3 | Image asset generation: channel-appropriate dimensions (1:1, 9:16, 1.91:1) [parallel with B4] | Static creative assets |
| P2-B4 | Video creative generation: 15s/30s variants [parallel with B3] | Video assets |
| P2-B5 | Creative composition: overlay copy on visuals, apply brand kit, export per channel spec | Final assets ready for upload |
| P2-B6 | Creative library: store all assets with metadata | Searchable asset library |
| P2-B7 | Creative performance tagging: link creative_id to campaign metrics | Each asset has CTR/CVR track record |

### Track P2-C: Lifecycle Engine

| Task | Description | Deliverable |
| --- | --- | --- |
| P2-C1 | User lifecycle state machine: anonymous → trial → subscribed → at_risk → churned → winback_eligible | State machine consuming subscription events |
| P2-C2 | Trigger engine: {state=trial, days=3, sessions<2} → fire activation_email | Triggers evaluate on every user state change |
| P2-C3 | Email template system: activation, nudge, renewal, dunning, win-back; LLM personalizes per segment | Template library with variable substitution |
| P2-C4 | Email sending service: wraps SendGrid/Postmark/SES; unsubscribes, bounces | Reliable delivery with deliverability tracking |
| P2-C5 | Send-time optimization: per-user model of historical open rates | Emails sent at individually optimal times |
| P2-C6 | In-app messaging trigger: push notification or in-app banner via SDK | sendInAppMessage(user_id, template_id) |
| P2-C7 | Frequency cap: max N contacts per 7-day rolling window across all channels | No user is over-messaged |

### Track P2-D: Segment Engine

| Task | Description | Deliverable |
| --- | --- | --- |
| P2-D1 | Segment definition model: rules-based {country=US AND sessions>3 AND attribution=facebook} | Segment CRUD API |
| P2-D2 | Segment computation: batch daily + real-time update on event receipt | Every user has computed segments |
| P2-D3 | Segment membership API: getSegments(user_id) and getUsersInSegment(segment_id) | Fast lookup for all downstream consumers |
| P2-D4 | Segment analytics: size, growth, conversion rate per segment | Developers see how each segment behaves |

### Track P2-E: Console — Intelligence Screens

| Task | Description | Deliverable |
| --- | --- | --- |
| P2-E1 | Campaign management screen: create/edit campaigns, assign creatives, set budget | Acquisition management without leaving console |
| P2-E2 | Creative library screen: browse, preview, tag, assign assets | Visual asset management |
| P2-E3 | Lifecycle flow builder: visual editor for trigger → action rules | Non-technical operators configure lifecycle |
| P2-E4 | Segment manager: create, name, preview segments, see membership | Segment management UI |
| P2-E5 | Subscription analytics: MRR, ARR, churn rate, LTV estimates, cohort retention | Core revenue metrics |

### Track P2-F: Subscription Offer Builder

| Task | Description | Deliverable |
| --- | --- | --- |
| P2-F1 | Vertical pricing heuristics library: baseline pricing per category | Pricing knowledge base |
| P2-F2 | Competitor pricing ingestion: parse App Store category pricing | Enriched pricing context |
| P2-F3 | Offer generation service: LLM + heuristics → 3–5 offer candidates | Auto-generated offer set ready for A/B test |
| P2-F4 | Offer generation UI: wizard → category → review → approve → push to catalog | Offer set in minutes |

## Phase 3 — AI Agent Layer (5–7 weeks)

Requires Phase 2 producing real event data. All tracks run in parallel.

### Track P3-A: Offer Scoring Agent (Core AI)

| Task | Description | Deliverable |
| --- | --- | --- |
| P3-A1 | Feature vector definition: [segment, channel, time_in_app, session_count, offer_history, recency] | Feature spec document |
| P3-A2 | Training data pipeline: pull historical (user_context, offer_shown, outcome) tuples | Labeled dataset for initial model training |
| P3-A3 | Contextual bandit model: train + deploy score(user_context) → [{offer_id, score}] | Scoring endpoint deployed |
| P3-A4 | Offer dispatch service: call scorer, select offer, respect guardrails, dispatch to surface | dispatch(user_id, surface) → offer |
| P3-A5 | Outcome feedback loop: conversion/dismiss events fed back to retrain model daily | Model improves over time |
| P3-A6 | Guardrail enforcement: min/max price, region restrictions, experiment arm locks before dispatch | No invalid offer ever shown |

### Track P3-B: Meta-Agent Orchestration

| Task | Description | Deliverable |
| --- | --- | --- |
| P3-B1 | Agent registry: catalog of all active agents per App, action domains, status | Central registry of running agents |
| P3-B2 | Action arbitration: priority rules when multiple agents want to act on same user | No conflicting actions reach the same user |
| P3-B3 | Budget meta-allocation: monitor UA spend vs projected LTV → recommend rebalancing | Weekly budget recommendation in console |
| P3-B4 | Anomaly detection: monitors key metrics; fires alerts on threshold breach within <1h | Alert within <1h of meaningful regression |
| P3-B5 | Agent action log: every decision recorded with rationale, inputs, outcome | Full audit trail for autonomous actions |

### Track P3-C: AI Commerce & MCP Integration

| Task | Description | Deliverable |
| --- | --- | --- |
| P3-C1 | Offer surface registry: all surfaces and rendering constraints | Surface specs document |
| P3-C2 | One-tap checkout service: resolve payment method, charge, provision entitlement | checkout(user_id, offer_id) → {status, entitlement} |
| P3-C3 | Chatbot webhook: accepts {user_context} → returns {offer_payload} | Chatbot can surface offers via webhook |
| P3-C4 | MCP tool implementation: FloKit exposes get_offer(user_context) as MCP tool | MCP tool spec + server deployed |
| P3-C5 | Email offer card: tokenized one-click checkout link embedded in email HTML | Offer in email clicks through to one-tap checkout |
| P3-C6 | Surface-aware offer selection: agent adapts offer content to surface constraints | Each surface gets appropriately formatted offer |

### Track P3-D: Creative Iteration Agent

| Task | Description | Deliverable |
| --- | --- | --- |
| P3-D1 | Performance evaluation job: daily CTR, CVR, cost-per-install vs benchmark | Underperformer flag on each creative |
| P3-D2 | Creative retirement: automatically pause creatives below threshold | Underperformers stop spending |
| P3-D3 | Replacement generation: retired creative triggers new variant from pipeline | New variants auto-queued |
| P3-D4 | Creative learning: extract signals from top performers → seed next generation prompts | Generation prompts informed by performance data |

### Track P3-E: Agent Console UI

| Task | Description | Deliverable |
| --- | --- | --- |
| P3-E1 | Agent activity feed: real-time stream of agent decisions with context and outcome | Operators see what agents are doing live |
| P3-E2 | Guardrail editor: set min/max price, max discount, region exclusions, frequency caps | Non-engineer operators can constrain agents |
| P3-E3 | Override controls: force specific offer to 100% traffic, pause agent category | One-click human override |
| P3-E4 | Recommendation surface: agent surfaces high-impact suggestions → operator approves | Human-in-the-loop for high-impact decisions |

## Phase 4 — Advanced Commerce & Growth (4–5 weeks)

Requires Phase 3 agents operating with real data. All tracks run in parallel.

### Track P4-A: UA Revenue-Share Financing

| Task | Description | Deliverable |
| --- | --- | --- |
| P4-A1 | LTV prediction model: predict D30/D90 LTV from D3/D7 cohort signals | predictLTV(cohort_features) → {ltv_estimate, confidence} |
| P4-A2 | Financing application flow: developer requests UA budget; system assesses LTV profile; approves/declines | Approval decision with financing terms |
| P4-A3 | Repayment tracking: as cohort revenue recognized, calculate FloKit's share | Revenue attribution and repayment ledger |
| P4-A4 | Risk controls: per-App exposure limits; cohort performance gates | Automated risk management on FloKit's capital |

### Track P4-B: ASO & AI Surface Discovery

| Task | Description | Deliverable |
| --- | --- | --- |
| P4-B1 | ASO analysis: parse App Store page, keyword rankings vs category top 10 | ASO health score + gap analysis per App |
| P4-B2 | ASO recommendation agent: suggests keyword, screenshot, and description changes | Prioritized ASO action list |
| P4-B3 | AI surface discovery: monitor LLM/AI surfaces for category keywords | Alert when App surfaced in AI-native results |
| P4-B4 | AI surface optimization: generate descriptions optimized for AI retrieval | App appears in relevant AI surface results |

### Track P4-C: Advanced Analytics & LTV

| Task | Description | Deliverable |
| --- | --- | --- |
| P4-C1 | Cohort analysis engine: group users by install week × channel × segment | Cohort table in analytics DB |
| P4-C2 | LTV projection dashboard: D7 → D30 → D90 → D365 LTV curves with confidence bands | Developers see predicted revenue trajectory |
| P4-C3 | Payback period calculator: CAC by channel + LTV curve → days to payback | Payback period per channel in console |
| P4-C4 | Win-back campaign analytics: incremental revenue vs organic return rate | True incrementality measurement |

### Track P4-D: Win-Back & Churn Recovery

| Task | Description | Deliverable |
| --- | --- | --- |
| P4-D1 | Churn prediction model: predict probability of churning in next 14 days | predictChurn(user_id) → {probability, top_signals} |
| P4-D2 | Proactive retention flow: agent selects intervention for high-risk users before churning | At-risk users receive targeted retention action |
| P4-D3 | Win-back campaign engine: escalating discount sequence over 60 days post-churn | Win-back sequence with incrementally better offers |
| P4-D4 | Pause subscription option: 30/60-day pause alternative to hard cancel | Pause option reduces hard churns |

## Staffing Allocation

| Role | Phase 0 | Phase 1 | Phase 2 | Phase 3 | Phase 4 |
| --- | --- | --- | --- | --- | --- |
| Platform / Infra | 3 | 1 | 1 | 1 | 1 |
| Backend Services | 2 | 3 | 3 | 2 | 2 |
| AI / ML | 0 | 0 | 1 | 3 | 2 |
| Frontend / Console | 0 | 2 | 2 | 2 | 1 |
| Mobile SDK | 1 | 2 | 1 | 0 | 0 |
| Compliance | 0 | 1 | 1 | 1 | 0 |
| TOTAL | 6 | 9 | 9 | 9 | 6 |

Role responsibilities:

- Platform / Infra: Cloud, CI/CD, observability, databases, event pipeline, API gateway

- Backend Services: MoR layer, offer catalog, web-to-app funnel, lifecycle engine, segment engine, channel integrations

- AI / ML: Contextual bandit, training pipelines, LTV prediction, churn prediction, anomaly detection

- Frontend / Console: Monetization console, campaign management, creative library, agent console, lifecycle flow builder

- Mobile SDK: iOS and Android SDK — identity, events, paywall modules

- Compliance: Audit logging, consent propagation, data residency, COPPA, retention policies